STEP 1 — PROJECT CHARTER

UrbanMart POS System Implementation

Project Charter

1. Project Overview

Project Name: UrbanMart Point-of-Sale (POS) System Implementation

Organization: UrbanMart — Fictional Retail Organization

Project Type: Business Process Improvement / System Implementation

Business Analyst Role: Business Analyst

Project Approach: Agile delivery with structured Business Analysis documentation

Project Status: Portfolio Simulation

2. Business Background

UrbanMart is a retail chain operating through physical stores, an online store, and a mobile application.

The organization currently uses a legacy Point-of-Sale (POS) system that does not provide a unified view of sales, inventory, customer, payment, and loyalty information across channels.

The existing environment creates operational inefficiencies for store employees and makes it difficult for management to obtain accurate and timely business information.

The proposed project will implement a modern POS solution capable of supporting omnichannel sales and integrating with inventory, e-commerce, payment, CRM, and loyalty systems.

3. Business Problem

The current POS environment has several key problems:

- Checkout processing in physical stores is slower than desired.

- Store and online inventory are not consistently synchronized.

- Inventory discrepancies occur between physical stores and digital channels.

- Employees may need to perform manual price or inventory checks.

- Online purchases and store transactions are handled through partially separate processes.

- Loyalty information is not consistently available during checkout.

- Payment and end-of-day reconciliation require manual effort.

- Management has limited access to timely sales and inventory analytics.

- Existing reporting requires data from multiple systems to be combined.

These issues can lead to longer customer wait times, inventory inaccuracies, operational effort, and inconsistent customer experiences.

4. Project Goal

Implement a unified POS solution that improves store checkout efficiency, provides near-real-time inventory visibility across sales channels, integrates key business systems, and improves sales and inventory reporting.

5. Business Objectives

| ID | Objective |
| --- | --- |
| OBJ-001 | Reduce checkout processing time in physical stores. |
| OBJ-002 | Improve inventory synchronization across store, online, and mobile channels. |
| OBJ-003 | Improve inventory accuracy and reduce inventory discrepancies. |
| OBJ-004 | Provide a consistent process for store and online sales and returns. |
| OBJ-005 | Integrate payment and loyalty functionality with the POS. |
| OBJ-006 | Reduce manual effort associated with reconciliation and operational reporting. |
| OBJ-007 | Improve management visibility into sales, inventory, returns, and channel performance. |

6. Project Scope

In Scope

The project will cover:

- Store POS sales transactions

- Product scanning and pricing

- Discounts and promotions

- Payment processing

- Customer identification

- Loyalty points

- Store returns

- Online-order returns in physical stores

- Inventory updates

- Online and mobile sales integration

- Payment gateway integration

- CRM/loyalty integration

- Inventory system integration

- End-of-day reconciliation

- Sales and inventory reporting

- User acceptance testing

- Pilot implementation

- Employee training

- Issue and defect tracking

Out of Scope

The following are outside the initial project scope:

- Complete redesign of UrbanMart's e-commerce website

- Replacement of the organization's entire CRM platform

- Replacement of the payment gateway itself

- Warehouse automation

- Supplier management

- Payroll and employee management

- Advanced AI-based demand forecasting

- International expansion

- Full mobile application redevelopment

7. Key Stakeholders

| Stakeholder | Responsibility / Interest |
| --- | --- |
| Executive Sponsor | Provides funding, direction, and business approval |
| Store Manager | Represents store operations |
| Cashier | Primary POS end user |
| Inventory Manager | Responsible for inventory accuracy |
| E-commerce Manager | Represents online sales requirements |
| Finance Manager | Responsible for payment and reconciliation requirements |
| Loyalty/Marketing Manager | Represents loyalty requirements |
| IT Manager | Oversees technical implementation |
| Development Team | Builds/configures the solution |
| QA Team | Validates system functionality |
| POS Vendor | Provides/configures POS solution |
| Business Analyst | Elicits, analyzes, documents, and validates requirements |

8. High-Level Functional Areas

The new solution will support the following major capabilities:

- Product and price management

- Store checkout

- Payment processing

- Discounts and promotions

- Customer identification

- Loyalty management

- Returns and refunds

- Real-time inventory synchronization

- Omnichannel order processing

- End-of-day reconciliation

- Sales reporting

- Inventory reporting

- Exception and issue management

9. High-Level Non-Functional Expectations

The solution should:

- Provide responsive checkout performance.

- Support high availability during store operating hours.

- Protect customer and payment-related information.

- Support multiple stores and sales channels.

- Provide reliable synchronization between integrated systems.

- Maintain transaction integrity during connectivity interruptions.

- Provide appropriate auditability for transactions and adjustments.

Detailed measurable non-functional requirements will be defined during the requirements phase.

10. Key Success Criteria

The project will be considered successful if the implemented solution demonstrates measurable improvement in the following areas:

| KPI | Portfolio Target |
| --- | --- |
| Average checkout time | Reduce by at least 30% |
| Inventory accuracy | Achieve at least 98% |
| Inventory synchronization | Near-real-time updates |
| Payment reconciliation variance | Reduce significantly from current state |
| Manual price checks | Reduce significantly |
| Critical UAT scenarios | 100% passed before pilot |
| High-severity unresolved defects | 0 before production rollout |
| Employee training completion | 100% for pilot users |

Note: These are simulated portfolio targets created for analysis and testing. They do not represent actual UrbanMart production results.

11. Key Assumptions

- UrbanMart has a centralized inventory system or will implement one as part of the solution.

- The POS vendor provides integration capabilities through APIs or supported interfaces.

- Existing payment infrastructure can integrate with the new POS.

- Customer and loyalty information can be accessed by the POS through an approved integration.

- Store employees will participate in training and UAT.

- Pilot stores will be selected before enterprise-wide rollout.

- Historical data migration requirements will be assessed separately.

12. Key Constraints

Potential project constraints include:

- Store operations cannot be significantly disrupted during implementation.

- POS implementation must support existing business operations.

- Integration dependencies may affect implementation timelines.

- Employee adoption may vary between stores.

- Budget limitations may influence vendor selection.

- Network connectivity may vary between store locations.

13. High-Level Risks

| Risk ID | Risk | Impact | Initial Mitigation |
| --- | --- | --- | --- |
| R-001 | Inventory synchronization failure | High | Integration testing and reconciliation controls |
| R-002 | POS performance issues | High | Performance testing before rollout |
| R-003 | Employee resistance/adoption issues | Medium | Training and pilot support |
| R-004 | Payment integration failure | High | End-to-end payment testing |
| R-005 | Data migration errors | High | Data validation and reconciliation |
| R-006 | Network outage at stores | High | Offline transaction capability |
| R-007 | Vendor integration limitations | High | RFP technical evaluation |
| R-008 | UAT defects remain unresolved | High | Defect triage and exit criteria |

14. Key Dependencies

The project depends on:

- POS vendor selection

- Inventory system availability

- Payment gateway integration

- E-commerce integration

- Loyalty/CRM integration

- Network connectivity

- Product and pricing master data

- Employee availability for UAT

- Availability of test environments

- Data migration and validation

15. BA Responsibilities

As the Business Analyst, responsibilities for this project include:

- Identify and analyze stakeholders.

- Conduct stakeholder interviews and requirement-gathering sessions.

- Document business and functional requirements.

- Analyze current-state processes.

- Identify process gaps and improvement opportunities.

- Design future-state processes.

- Define business rules.

- Develop user stories and acceptance criteria.

- Document use cases.

- Define integration requirements.

- Support data-model and reporting requirements.

- Maintain requirements traceability.

- Support vendor evaluation.

- Prepare UAT scenarios and test cases.

- Support defect and issue analysis.

- Support pilot implementation.

- Prepare training and business documentation.

- Communicate requirements and decisions between business and technical stakeholders.

16. Project Deliverables

The project will produce the following major deliverables:

- Project Charter

- Stakeholder Analysis

- Requirements Elicitation Document

- As-Is Process Models

- Gap Analysis

- To-Be Process Models

- Business Requirements Document

- Functional Requirements

- Non-Functional Requirements

- Business Rules

- User Stories and Acceptance Criteria

- Use Cases

- Integration Requirements Document

- Data Model and Data Dictionary

- SQL Business Analysis

- Power BI Business Dashboard

- Vendor/RFP Evaluation Matrix

- Agile/Jira Backlog Simulation

- UAT Plan and Test Cases

- Requirements Traceability Matrix

- Defect/Issue Log

- Employee Training Guide

- Pilot Test Plan

- Executive Summary

17. Project Success Definition

The overall project objective is not simply to replace the existing POS.

The solution should demonstrate that the new system can:

Improve checkout → synchronize inventory → integrate business systems → improve data visibility → support reliable operations → provide measurable business value.